

User stories Adventurehub

By Arenco Meevissen



15 september 2022

**Revision Table**

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Author | change(s) |
| 1.0 | 15/9/2022 | Arenco Meevissen | Initial document |
| 1.1 | 2/11/2022 | Arenco Meevissen | Updated backlog and acceptance |
| 1.1.1 | 4/11/2022 | Arenco Meevissen | Changed title to include project name |

Contents

[Introduction 3](#_Toc114129215)

[Project backlog 4](#_Toc114129216)

[Product backlog acceptance 6](#_Toc114129217)

# Introduction

In this document there is the backlog with user stories they are sorted on sprint. Below the first schema is the acceptance test for them

# Project backlog

The priority is from 1 till 5 where 1 is the most important and 5 the least important and even can be forgotten about

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Sprint | As a/ an | I want to | so that | Tasks | Status | Pri-ority |
| 1 | 3 | User | read User created stories | I can read interesting stories | be able to click on a story | done | 1 |
| needs to be able to get a story from the database |
| be able to see the story |
| 2 | 3 | User | change my information | my correct email is used | change their information | InProgress | 3 |
| 3 | 3 | guest | login | I can become a User | be able to login | done | 1 |
| 4 | 3 | guest | make an account | I can become a User | be able to register | done | 1 |
| 5 | 4 | quest | impact the story of others | I feel that by my input something was changed | be able to choose an option |  | 1 |
| can see the option story |
| 6 | 4 | User | search for a story | read a specific story |  |  | 2 |
| 7 | 4 | User | report a story | this story could be deleted by a moderator |  |  | 2 |
| 8 | 4 | Moderator | delete a User | Unused or banned User can’t login anymore |  |  | 3 |
| 9 | 4 | User | make a story | others can read my story |  |  | 1 |
| 10 | 4 | Moderator | see reports that were given for a story | I can determine if the story needs to be deleted |  |  | 2 |
| 11 | 4 | User | delete my story | nobody can read it anymore |  |  | 3 |
| 12 | 4 | User | delete my account | I can’t use it anymore |  |  | 4 |
| 13 | 5 | User | see the amount people has chosen the same option as I | I can see if I’m in the majority |  |  | 2 |
| 14 | 5 | User | see only the stories a particular user has made | I can only see the stories this user has made |  |  | 4 |
| 15 |  |  |  |  |  |  |  |
| 16 |  |  |  |  |  |  |  |
| 17 |  |  |  |  |  |  |  |
| 18 |  |  |  |  |  |  |  |
| 19 |  |  |  |  |  |  |  |
| 20 |  |  |  |  |  |  |  |
| 21 |  |  |  |  |  |  |  |
| 22 |  |  |  |  |  |  |  |
| 23 |  |  |  |  |  |  |  |
| 24 |  |  |  |  |  |  |  |
| 25 |  |  |  |  |  |  |  |

## Product backlog acceptance

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Backlog ID | Scenario | Criteria | Status | Notes |
| 1 | Information from the database is received and displayed on a page |  | Done |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |
| 7 |  |  |  |  |
| 8 |  |  |  |  |
| 9 |  |  |  |  |
| 10 |  |  |  |  |
| 11 |  |  |  |  |
| 12 |  |  |  |  |
| 13 |  |  |  |  |
| 14 |  |  |  |  |
| 15 |  |  |  |  |
| 16 |  |  |  |  |
| 17 |  |  |  |  |
| 18 |  |  |  |  |
| 19 |  |  |  |  |
| 20 |  |  |  |  |
| 21 |  |  |  |  |
| 22 |  |  |  |  |
| 23 |  |  |  |  |
| 24 |  |  |  |  |
| 25 |  |  |  |  |